Collings Lakes Civic Association

PO Box 475 
Williamstown, NJ 08094

Date September 15, 2026

RFP 2026-01 Request for Professional Engineering Services for Repair/Replacement of Existing Dam Structure for Lake George and Lake Albert in Atlantic County, NJ

Qualified Professional Engineering firms are invited to submit proposals for construction documents, bidding review and construction administration services for the replacement and or repair of existing dam structures. The following reports are available for download at www.collingslakes.org/dam.

Hydrology and Hydraulic Analysis Report
Geotechnical Engineering Report
July 20th letter from NJ Dam Safety Concurrence Letter

Lake George Dam (NJDEP File No. 31-103) &

Lake Albert Dam (NJDEP File No. 31-104)

Buena Vista Township & Borough of Folsom, Atlantic County, New Jersey

- Questions may be submitted by October 19th, 2026 5pm

- Site visits may be scheduled by appointment by emailing dams@collingslakes.org

- Sealed bids to be submitted by November 9, 2026 5pm

  - Proposals must include professional qualifications including a list of completed  projects of similar scope

  - Proposals must include a narrative and line items for the following

Securing Agency Approvals and permits, owner to pay permit fees

Engineering Design and Construction Documents

Construction Administration
	Agency coordination and meetings

Construction inspection and testing services
	Required Agency close out documentation

Project Meetings - allow for 12 site visits per dam and additional bi-weekly owners updates. Additional meetings at $__

Direct Expense – Mileage, mailings, regulatory permits, additional surveys, and reproduction

Any other costs or services which you determine are necessary to complete the project

Sample contract to be included

c.	 Proposals must include estimated start date and estimated completion date

Work is to comply with all regulatory requirements in effect for the project sites.

All inquiries and requests for additional information should be directed to -

Collings Lakes Civic Association dams@collingslakes.org

Robert Kauffmann 
609-820-5541

RFP 2026-01 Request for Professional Engineering Services for Repair/Replacement of Existing Dam Structure for Lake George and Lake Albert in Atlantic County, NJ

Sealed bids should be labelled CLCA Lake Albert and Lake George and may be mailed to C/O the offices of Hill Wallack no later than November 6, 2026

Hill Wallack

Cherry Hill Plaza

1415 Route 70 East

Suite 309

Cherry Hill NJ 08034

Sealed bids may also be dropped off at the board meeting on November 9, 2026 between 4pm and 6:00pm at Folsom Borough 1700 12th Street, Hammonton NJ 08037 at 6:30PM

Bid openings will occur at the CLCA meeting held on November 9, 2026  at the Folsom Borough 1700 12th Street, Hammonton NJ 08037 at 6:30PM

Bid Form

| Line Item | Cost | Days to Complete |  |
| --- | --- | --- | --- |
| Securing Agency Approvals and Permits | $ |  |  |
| Engineering Design and Construction Documents | $ |  |  |
| Construction Administration | $ |  |  |
| Agency Coordination and Meetings | $ |  |  |
| Construction inspection and testing services | $ |  |  |
| Required Agency close out information | $ |  |  |
| Project Meetings | $ |  |  |
| Direct Expenses | $ |  |  |
| Other costs and services | $ |  |  |
| Bid Qualifications included |  |  |  |

Total Professional Services Fee $_________________________________________________

Signature _______________________________		Date_________________________

Title____________________________________